gRPC Integration with Talend Studio

Proof of Concept — Summary Document

April 2026  |  Data Engineering Team

# Objective

Build a Proof of Concept to demonstrate how Talend Studio can consume data from a gRPC-based microservice, using a locally built Java gRPC service as the test target before integrating with the actual microservice team's service.

# Phase 1: Environment Setup

- Installed and configured Apache Maven 3.9.15 on Windows

- Verified Java JDK 17.0.15 as the runtime

- Created a Maven project (employee-grpc-service) using the maven-archetype-quickstart archetype

# Phase 2: Project Configuration

Configured pom.xml with the following key dependencies and plugins:

| Component | Purpose |
| --- | --- |
| grpc-netty-shaded | HTTP/2 transport layer for gRPC |
| grpc-protobuf | Protobuf message integration |
| grpc-stub | Auto-generated client/server stub support |
| protobuf-java | Protobuf Java runtime |
| protobuf-maven-plugin | Compiles .proto files and auto-generates Java stubs during build |
| maven-shade-plugin | Packages everything into a single runnable fat JAR |

# Phase 3: Service Contract Definition (.proto)

Defined the gRPC service contract in employee.proto with one data model and two RPC methods:

Data Model — Employee fields: id, name, department, email, salary

| Method | Type | Description |
| --- | --- | --- |
| GetEmployee | Unary | Takes an employee ID, returns a single employee record |
| ListEmployees | Server Streaming | Takes a department name, streams back all matching employees |

Java stubs were auto-generated from the .proto file using mvn generate-sources, producing ready-to-use classes under target/generated-sources/protobuf/.

# Phase 4: Service Implementation

Implemented EmployeeServiceImpl.java extending the auto-generated EmployeeServiceGrpc.EmployeeServiceImplBase:

- Loaded 8 dummy employee records across 4 departments: Engineering, HR, Finance, Marketing

- GetEmployee — looks up employee by ID, returns NOT_FOUND error if missing

- ListEmployees — filters by department and streams each record individually, returns NOT_FOUND error if department has no employees

- Used StreamObserver pattern (onNext, onCompleted, onError) for all responses

# Phase 5: Server Setup

Implemented EmployeeServer.java:

- gRPC server starts on port 50051 (standard gRPC port)

- Registers EmployeeServiceImpl as the service handler

- Includes graceful shutdown via JVM shutdown hook (handles Ctrl+C)

- Packaged as a fat JAR using Maven Shade plugin and launched via:

java -jar target\employee-grpc-service-1.0-SNAPSHOT.jar

# Phase 6: Testing with Kreya

Validated the running gRPC server using Kreya (GUI gRPC client tool, similar to Postman):

- Imported employee.proto into Kreya to auto-discover service methods

- Connected to localhost:50051 with TLS disabled

- Successfully tested all four scenarios:

| Test | Method | Input | Result |
| --- | --- | --- | --- |
| Valid employee lookup | GetEmployee | E003 | Returned Carol White's record ✅ |
| Invalid employee lookup | GetEmployee | E999 | Returned NOT_FOUND error ✅ |
| Valid department stream | ListEmployees | Engineering | Streamed 3 employees ✅ |
| Invalid department stream | ListEmployees | Legal | Returned NOT_FOUND error ✅ |

# Current Status

✅ Environment setup (Maven 3.9.15 + Java 17)

✅ Maven project structure created

✅ pom.xml configured with gRPC dependencies

✅ employee.proto service contract defined

✅ Java stubs auto-generated from .proto

✅ EmployeeServiceImpl implemented with dummy data

✅ gRPC server running on port 50051

✅ Validated with Kreya GUI client

⬜ Integrate with Talend Studio using tJavaFlex

# Next Steps

- Export the generated stub JARs and gRPC dependency JARs

- Add JARs as external modules in Talend Studio

- Build a Talend job using tJavaFlex to call GetEmployee and ListEmployees

- Validate data flow from gRPC service into Talend pipeline

- Once validated locally, point Talend at the actual microservice team's gRPC endpoint